## Slide 1
Executive KPI Scorecard
Planned feature velocity vs. unplanned support tax across data towers
26.6%
Overall Support Tax
5,456
Unplanned Hours
73.6%
Flow Efficiency
899
Incidents Absorbed
6.1 h
MTTR
Chart: 
| DA | DS | DE | PMO
Committed (pts) | 74.4 | 61.1 | 95.7 | 27.9
Delivered (pts) | 52.6 | 44.7 | 68.7 | 21.7
Tower | Support Tax | Predictability
DA - Data Analytics | 30.0% | 0.71
DS - Data Science | 27.2% | 0.67
DE - Data Engineering | 25.9% | 0.74
PMO - PMO | 22.8% | 0.74
SprintShield Analytics | generated 20 Oct 2026

## Slide 2
Root-Cause Waterfall
Top unstable data assets draining developer hours
Chart: 
| dbt_core_warehouse | tableau_exec_dashboards | kafka_ingestion | churn_model_v4 | airflow_orchestration | looker_metric_layer
Hours burned | 628.8 | 554.3 | 547 | 526.8 | 482.3 | 471.3
Top 3 hour-draining pipelines
1. dbt_core_warehouse (DE)
629 h burned | 86 incidents | MTTR 7.3 h | 12% of total
2. tableau_exec_dashboards (DA)
554 h burned | 142 incidents | MTTR 3.9 h | 10% of total
3. kafka_ingestion (DE)
547 h burned | 66 incidents | MTTR 8.3 h | 10% of total
Recommendation: ring-fence a reliability workstream for the assets above.
Support burden ranked by total resolution hours burned.

## Slide 3
Monte Carlo Capacity Recommendation
10,000-run simulation | commit to the largest plan clearing 85% delivery confidence
Chart: 
| DE | DA | DS | PMO
Safe commitment (pts) | 76.5 | 55.7 | 37.5 | 24.2
Contingency buffer (h) | 129 | 111 | 111 | 36
Tower | Support Tax | Safe Pts | Buffer (h)
DE | 24.7% | 76.5 | 129
DA | 28.0% | 55.7 | 111
DS | 28.3% | 37.5 | 111
PMO | 21.6% | 24.2 | 36
Safe Pts = largest sprint commitment that still clears the delivery-confidence target after sampled unplanned support demand. Buffer is the contingency hours a planner should ring-fence.
Target delivery confidence: 85% | simulated runs: 10000